|  |  |  |
| --- | --- | --- |
| **Iteration** | **Velocity** | **Point** |
| 1 | 4.5h | 9 |
| 2 | 4.5h | 9 |
| 3 | 4.5h | 9 |

Note: 1 point = 30 minutes.

Code Style

Picture

|  |  |  |
| --- | --- | --- |
| **Iteration** | **User Stories** | **Note** |
| 1  Work Date:  19-09, 21-09 | As a customer(viewer), I want a well designed interface with time, height, age, equipment, period, so viewers can keep track of what is going on.  Point: 5  Priority: 3 | *Definition of “DONE”:*  When the program is started, a list of activities will be show. Each activity will be clearly shown as well as the information about it(name, age limit, equipment, time, period…) |
| Actual time spend: |
| As a customer(staff), I want to edit the activities, so that any change will be updated.  Point: 8  Priority: 2 | *Definition of “Done”:*  Edit: “introduction to golf”  To: “introduction to football”  Enter age: under 30  Height: under 2.10m |
| Actual time spend: |
| As a customer(staff), I want to create activities, so that new activity can be added.  Point: 5  Priority: 1 | *Definition of “Done”:*  Edit: introduction to golf  age: under 18  height: under 2 meter  When press “Save”, should be able to see it in the table with the activities. |
| Actual time spend: |